| IT22134844 | Requirement-Driven Project Management for Time and Resource Optimization | To implement this component and support the overall research objectives, the following tasks are performed: Requirement-to-Execution Mapping Design mechanisms to automatically link approved requirements to project tasks and milestones. Maintain traceability between requirements, timelines, and assigned resources. Time Estimation Based on Requirement Complexity Analyze requirement attributes such as complexity, priority, and dependencies. Generate realistic effort and duration estimates for each requirement-driven task. Resource Allocation and Workload Distribution Assign resources (developers, testers, analysts) based on requirement effort and availability. Balance workloads to prevent over-allocation and idle resources. Real-Time Progress Monitoring Track implementation progress at the requirement level throughout the project lifecycle. Identify delays, blocked tasks, and execution bottlenecks early. Change Impact Analysis (Time & Resources) Evaluate how requirement changes affect delivery timelines and resource workloads. Provide updated schedules and workload forecasts after changes. Decision-Support Intelligence Detect scheduling conflicts and resource overload automatically. Predict potential delivery risks caused by frequent or high-impact requirement changes. | Requirement-Centric Scheduling Time and resource planning is driven directly by individual requirements, not abstract tasks. Dynamic Time & Resource Recalculation Any requirement change automatically triggers updated timeline and workload impact analysis. Real-Time Requirement-Level Visibility Progress, delays, and bottlenecks are tracked at the requirement level, which is rarely addressed in existing systems. Integrated Intelligence, Not Standalone Estimation Instead of isolated effort estimation models, this component embeds intelligent time and resource control into the execution workflow. Practical, End-to-End Applicability Unlike many research prototypes that focus on isolated algorithms, this component is designed to be usable in real software projects. |
| --- | --- | --- | --- |