Project Name

Project ID

Project Proposal Report

T.M.V.M.B Pooliyadda – IT22134844

B.Sc. (Hons) Degree in Information Technology Specialized in

Information Systems Engineering

Department of Computer Networks and Systems Engineering

Sri Lanka Institute of Information Technology Sri Lanka

March 2026

### DECLARATION

I declare that this is my own work, and this proposal does not knowingly incorporate any material previously submitted for a degree or diploma at any other university or higher education institution, nor does it contain any material that has been previously published or written by another person apart from where proper acknowledgment is given in the text.

| Name | Student ID | Signature |
| --- | --- | --- |

The above candidate is conducting research for their undergraduate Dissertation under my supervision.

| Name | Date | Signature |
| --- | --- | --- |

### ABSTRACT

In contemporary software development, project planning is often carried out separately from requirements engineering, creating a disconnect between what a system is expected to deliver and how the project is executed. This separation commonly results in weak traceability, inaccurate effort estimation, inefficient resource allocation, limited progress visibility, and poor responsiveness to changing requirements. Although prior studies have explored requirements prioritization, traceability, effort estimation, change impact analysis, and project scheduling, these areas are generally addressed as isolated functions rather than as components of an integrated project management workflow. Therefore, a significant research gap exists in the lack of a requirement-centric solution that directly converts prioritized requirements into project planning and control actions.

This research proposes a Requirement-Driven Project Management Module that uses prioritized software requirements as the basis for execution planning, monitoring, and adaptive control. The proposed solution supports requirement-to-execution mapping, requirement-based time estimation, intelligent resource allocation, requirement-level progress monitoring, and dynamic change impact analysis. By integrating these capabilities into a single workflow, the system aims to improve project planning accuracy, reduce manual coordination effort, and strengthen alignment between evolving requirements and project execution.

The system will be developed using Python, Flask or FastAPI, MySQL/SQLite, and a web-based user interface, with low-cost cloud services used for deployment and testing. The study will adopt a Design Science Research approach and validate the artifact using scenario-based evaluation and measurable performance metrics.

The expected outcomes include improved estimation consistency, better workload balancing, stronger traceability, enhanced visibility of requirement-level progress, and more effective replanning when requirements change. Socially, the research can support more transparent and efficient software project practices, especially for startups, SMEs, and academic teams. Commercially, the solution has potential as an affordable project management product for the Sri Lankan software market.

### ACKNOWLEDGEMENT

I would like to express my sincere gratitude to everyone who supported me throughout the preparation of this research proposal.

First and foremost, I would like to thank my supervisor for the valuable guidance, continuous encouragement, and constructive feedback provided during the development of this research. Their support and academic direction greatly contributed to improving the quality and clarity of this study.

I would also like to extend my appreciation to the academic staff and lecturers who shared their knowledge and provided the foundation necessary for conducting this research. Their guidance has been highly valuable in shaping my understanding of both the technical and research aspects of the project.

My heartfelt thanks also go to my fellow group members and colleagues for their support, collaboration, and helpful discussions throughout the proposal preparation process. Their ideas and encouragement contributed positively to the progress of this work.

In addition, I would like to express my gratitude to my family for their patience, motivation, and constant support throughout my academic journey. Their encouragement has always been a source of strength and inspiration.

Finally, I am thankful to everyone who, in one way or another, contributed to the successful completion of this proposal.

### TABLE OF CONTENT

Contents

DECLARATION	2

ABSTRACT	3

ACKNOWLEDGEMENT	4

TABLE OF CONTENT	5

LIST OF TABLES	9

LIST OF FIGURES	10

LIST OF ABBREVIATIONS	11

LIST OF APPENDICES	12

1.	INTRODUCTION	13

1.1 Background and Context	13

1.2 Literature Review	15

1.3 Research Gap	16

2. OBJECTIVE	20

2.1 Main Objective	20

2.2 Specific Objectives	20

3. METHODOLOGY	22

3.1 Research Approach	22

3.2 System Design Overview	22

3.3 Technical Methods and Algorithms	23

3.3.1 Requirement-to-Execution Mapping	23

3.3.2 Requirement-Based Time Estimation	24

3.3.3 Resource Allocation and Workload Distribution	25

3.3.4 Real-Time Progress Monitoring	25

3.3.5 Change Impact Analysis	26

3.3.6 Decision-Support Intelligence	26

3.4 Tools and Platforms with Justification	27

Programming Language	27

Framework	27

Database	27

Frontend / Visualization	27

Development and Collaboration Tools	27

Why these tools are suitable	28

3.5 Data Collection and Ethical Considerations	28

3.6 Validation Strategy	29

Functional Validation	29

Performance-Oriented Validation	29

3.7 Performance Metrics	29

1. Requirement-to-Execution Mapping Accuracy	30

2. Estimation Consistency	30

3. Workload Balance Score	30

4. Progress Visibility Rate	30

5. Change Response Accuracy	30

6. Schedule Recalculation Effectiveness	31

7. Risk Detection Capability	31

3.8 Summary of the Methodology	31

4. HIGH-LEVEL SYSTEM ARCHITECTURE	32

4.1 Overview of the Proposed Solution and Its Components	32

4.2 System diagram of components	33

4.3 Individual Component and Its Internal Parts	33

4.3.1 Requirement-to-Execution Mapping	33

4.3.2 Requirement-Based Time Estimation	33

4.2.3 Intelligent Resource Allocation	34

4.3.4 Requirement-Level Monitoring	34

4.3.5 Change Impact Analysis	34

4.3.6 Decision-Support Logic	34

4.4 Component Interactions	34

4.5 Data Flow Explanation	34

4.6 Scalability Considerations	35

4.7 Security Considerations	36

4.7.1 Authentication and Authorization	36

4.7.2 Secure Data Transmission	36

4.7.3 Input Validation	36

4.7.4 Database Protection	36

4.7.5 Audit and Change Logging	36

4.7.6 Future Security Expansion	36

4.8 Summary of the High-Level Architecture	37

5. User Requirements	38

5.1 Overview	38

5.2 Stakeholder Identification	38

5.2.1 Project Manager	38

5.2.2 Business Analyst / Requirements Engineer	38

5.2.3 Development Team Members	38

5.2.4 System Administrator	38

5.2.5 Research Evaluator / Academic Supervisor	38

5.2.6 Organization / Software Team	39

5.3 Functional Requirements	39

5.3.1 Requirement Management	39

5.3.2 Requirement-to-Execution Mapping	39

5.3.3 Time Estimation	39

5.3.4 Resource Allocation	40

5.3.5 Progress Monitoring	40

5.3.6 Change Impact Analysis	40

5.3.7 Decision Support and Reporting	40

5.3.8 User and Access Management	41

5.4 Non-Functional Requirements	41

5.4.1 Security Requirements	41

5.4.2 Performance Requirements	41

5.4.3 Usability Requirements	41

5.4.4 Reliability Requirements	42

5.4.5 Scalability Requirements	42

5.4.6 Maintainability Requirements	42

5.4.7 Compatibility Requirements	42

5.5 Summary of User Requirements	42

6.	Commercialization Plan	44

6.1 Overview	44

6.2 Target Market and Customer Persona	44

Target Market	44

Customer Persona 1	45

Customer Persona 2	45

6.3 Value Proposition	46

6.4 Revenue Model	46

1. Monthly SaaS Subscription	47

2. One-Time Setup / Onboarding Fee	47

3. Custom Deployment Fee	47

4. Annual Maintenance / Support Fee	47

5. Academic / Student Plan	47

6.5 Cost Estimation	47

A. Initial Setup Cost Estimate	47

B. Estimated Monthly Operating Cost	48

C. Optional Human Resource Cost	48

6.6 Pricing Strategy	48

Proposed SaaS Plans	48

One-Time Service Pricing	49

Annual Discount Strategy	49

6.7 Revenue Projection Example	49

Estimated Monthly Revenue	49

Estimated Monthly Operating Cost	50

Estimated Monthly Gross Operating Surplus	50

6.8 Competitive Advantage	50

1. Requirement-Centric Design	50

6.9 Intellectual Property Considerations	50

Copyright Protection	50

Trademark Protection	51

Proprietary Business Logic	51

Licensing Model	51

Confidentiality Protection	51

6.10 Summary	51

7.	BUDGET AND JUSTIFICATION.	52

7.1 Budget Table.	52

7.2 Justification.	52

8.	WORK BREAKDOWN STRUCTURE (WBS)	54

9.	GANTT CHART	55

10.	REFERENCES LIST	56

### LIST OF TABLES

Table 1 - Initial Setup Cost	47

Table 2 - Estimated Monthly Cost	48

Table 3 - Optional Human Resource Cost	48

Table 4 - Proposed SaaS plan	48

Table 5 - One - Time Service Pricing	49

Table 6 - Budget Table	52

### LIST OF FIGURES

Figure 1 - Module Diagram	22

Figure 2 - High Level Architecture Diagram	32

Figure 3 - WBS	53

Figure 4 - Gantt Chart	54

### LIST OF ABBREVIATIONS

| Abbreviation | Full Form |
| --- | --- |
| AI | Artificial Intelligence |
| BA | Business Analyst |
| DSR | Design Science Research |
| FR | Functional Requirement |
| NFR | Non-Functional Requirement |
| PM | Project Manager |
| RDPM | Requirement-Driven Project Management |
| RE | Requirements Engineering |
| SaaS | Software as a Service |
| SDLC | Software Development Life Cycle |
| SME | Small and Medium-sized Enterprise |
| UI | User Interface |
| UML | Unified Modeling Language |
| WBS | Work Breakdown Structure |
| KPI | Key Performance Indicator |
| ICT | Information and Communication Technology |
| DB | Database |
| API | Application Programming Interface |
| LKR | Sri Lankan Rupee |
| VAT | Value Added Tax |

### LIST OF APPENDICES

APPENDICES.

A.1 Introduction	58

A.2 Participant Information	58

A.3 Survey Questions	58

A.4 Open-Ended Questions	59

A.5 Evaluation Criteria Mapping	59

A.6 Data Analysis Plan	60

58

# INTRODUCTION

## 1.1 Background and Context

Software project success depends not only on the quality of the final product, but also on how effectively project activities are planned, monitored, and controlled throughout the software development lifecycle. In many software development environments, project planning is still carried out separately from requirements engineering. Requirements are often gathered and documented first, while scheduling, time estimation, and resource allocation are performed later as independent management tasks. This separation creates a gap between what the system is expected to achieve and how the project is actually executed. As a result, teams may experience weak traceability, unrealistic time estimates, poor workload distribution, and difficulty responding to requirement changes during development.

Requirements engineering is a critical process in software development because it defines the needs, expectations, and constraints of the intended system. Prior research has shown that requirements prioritization plays a major role in determining which system features should be implemented first and how project value can be maximized [1], [2]. However, most prioritization approaches stop at ranking requirements and do not directly support project execution planning. In practical settings, even when requirements are prioritized, project managers still need to manually translate them into tasks, milestones, schedules, and team assignments. This manual conversion process is time-consuming and increases the risk of inconsistency between requirements and implementation.

Another major issue is the limited integration between requirements and project management activities. Research on requirements traceability has emphasized the importance of linking requirements with related development artifacts such as design elements, architecture components, and source code [3], [5], [6]. These traceability relationships are important because they improve consistency and help teams understand the impact of requirement changes. However, existing work gives less attention to using requirement-level traceability as a direct basis for project planning and execution control. In many current systems, requirements remain as documentation artifacts rather than becoming active inputs for time estimation, workload balancing, monitoring, and schedule adjustment.

The challenge becomes more significant in modern software projects where requirements evolve continuously. Agile and iterative development approaches allow organizations to respond quickly to changing business needs, but they also increase the frequency of requirement updates and scope adjustments. Research has shown that early effort estimation remains difficult in such environments, especially when requirement details are incomplete, uncertain, or subject to change [4], [12], [14]. As project complexity increases, estimation accuracy becomes more difficult to maintain, which affects the reliability of schedules and delivery planning. This creates a need for planning approaches that are more closely connected to requirement characteristics such as complexity, priority, and dependency.

Requirement change is another critical issue in project management. During software development, requirements may be modified, added, removed, or reprioritized due to business changes, user feedback, technical constraints, or stakeholder decisions. Studies have shown that requirement changes can significantly affect architecture, implementation effort, resource allocation, and project schedules [7]–[10]. In many real-world settings, these changes are still handled informally, which weakens project visibility and makes it difficult to recalculate time and workload impacts in a systematic manner [7]. Consequently, project managers often struggle to maintain realistic plans once requirements evolve.

At the same time, project teams increasingly need tools that provide better visibility into resource use and progress. Traditional project management platforms such as Jira, Trello, Asana, or Azure DevOps are useful for backlog tracking, task management, and sprint coordination. However, these systems are generally task-centric, meaning that they focus on managing tasks after they have already been manually derived from requirements. They do not usually provide integrated support for transforming prioritized requirements into project execution structures, estimating timelines directly from requirement attributes, or dynamically recalculating plans when requirements change. Therefore, although such tools support project coordination, they do not fully address the gap between requirements engineering and requirement-driven project execution.

This research is conducted in the context of this identified gap. The proposed study focuses on the development of a requirement-driven project management module that uses prioritized requirements as the foundation for execution planning and control. The module is intended to support requirement-to-execution mapping, requirement-based time estimation, intelligent resource allocation, requirement-level progress monitoring, and change impact analysis. By integrating these functions into one workflow, the proposed system aims to improve planning accuracy, reduce manual effort, strengthen traceability, and support more adaptive project management decisions.

The significance of this research lies in its ability to bring together concepts that are often treated separately in both research and practice. Prioritization research explains which requirements are important [1], [2], traceability research explains how requirements can be linked to downstream artifacts [3], [5], [6], estimation research addresses effort prediction challenges [4], [12], [14], and change impact research explains the consequences of evolving requirements [7]–[10]. However, there is still limited practical support for a unified system that begins with requirements and continues through project planning, monitoring, and replanning. Therefore, this study is relevant both academically and practically, as it seeks to contribute a novel requirement-centric solution that can improve project execution in real software development environments.

In summary, the background of this research is grounded in the increasing need for more intelligent and integrated project management practices in software engineering. As software requirements become more dynamic and project environments become more complex, the ability to use requirements directly as planning and control inputs becomes increasingly important. This research responds to that need by proposing a requirement-driven project management approach that aligns requirements engineering more closely with time planning, resource management, and project control.

## 1.2 Literature Review

Software project success depends heavily on how well requirements are translated into executable plans, estimated in terms of time and effort, and managed throughout project change. Existing research has addressed related areas such as requirements prioritization, traceability, effort estimation, change impact analysis, and project scheduling. However, these areas are often studied separately, with limited integration into a single requirement-driven project management workflow.

Requirements prioritization is one of the most important early activities in software engineering because it determines implementation order and helps teams allocate attention to the most valuable features. Achimugu et al. [1] conducted a systematic literature review and found that requirements prioritization is essential for improving project value and decision-making, but many techniques still suffer from scalability issues and weak applicability in complex practical environments. Similarly, Hujainah et al. [2] reviewed prioritization methods and highlighted that existing approaches face difficulties related to stakeholder involvement, handling dependencies, and balancing different business and technical concerns. These studies show that although requirements prioritization is well recognized, its direct use in project planning and execution control remains limited.

Traceability is another key research area that supports requirement-driven execution. Mucha, Kaufmann, and Riehle [3] emphasized the importance of pre-requirements specification traceability and showed that linking requirements to their origins, rationale, and later artifacts is still underexplored. This is important because project planning becomes more reliable when requirements can be directly connected to downstream tasks, resources, and milestones. Yoo et al. [5] further demonstrated that traceability can be established between functional requirements and architecture elements using structured features, proving that requirement-level links can improve consistency across development stages. Likewise, Dai et al. [6] proposed a neural network-based approach for constructing traceability links between software requirements and source code, reinforcing the importance of maintaining continuous alignment between requirements and implementation artifacts. Together, these studies confirm that traceability is essential for requirement-based project control, especially when tracking progress and assessing change impact.

Effort and time estimation are also strongly related to project management performance. Rivera Ibarra, Borrego, and Palacio [4] found that early estimation in agile software projects remains a major challenge, with many approaches differing in estimation factors, accuracy, and applicability. Their study indicates that reliable planning still depends on improving how projects estimate effort at early stages. Lavazza, Locoro, and Meli [12] similarly examined software development and maintenance effort estimation and showed that increasing complexity affects estimation accuracy. These findings are highly relevant because requirement complexity, priority, and dependency information can provide a stronger basis for realistic duration and workload estimation. Chua, Bernardo, and Verner [14] also explained that requirement changes directly affect estimation effort, suggesting that any practical project planning model must account for dynamic requirement evolution rather than relying on static estimates.

Requirement change management has received significant attention because changes frequently occur during software development and can disrupt schedules, workloads, and project outcomes. Hussain et al. [7] found that in many real-world environments, requirement changes are still handled informally, which reduces visibility and weakens project control. Goknil, Kurtev, and van den Berg [8] proposed a rule-based impact analysis approach for identifying the architectural consequences of requirement changes, showing that systematic impact analysis is necessary when requirements evolve. Koulecar and Ghimire [9] introduced an agile requirement change management model for global software development, demonstrating the value of structured change handling, traceability, and prioritization in distributed project settings. In addition, Fatima et al. [10] proposed a requirement change prediction model and showed that anticipating change can reduce disruption and improve project response. These studies collectively show that requirement changes are not isolated engineering issues but central project management concerns that affect delivery planning and resource coordination.

Project scheduling and resource allocation research also supports the need for intelligent planning models. Isah and Kim [13] integrated schedule risk analysis with multi-skilled resource scheduling and demonstrated that better scheduling decisions can be achieved when workload, uncertainty, and resource constraints are jointly considered. This is directly relevant to software projects where analysts, developers, and testers must be assigned according to estimated effort and availability. Briand, Labiche, and O’Sullivan [11] further highlighted the value of impact analysis and change management in maintaining model consistency, which is important for recalculating schedules and workloads after requirement changes. Heindl and Biffl [15] also showed through value-based requirements tracing that requirement importance can support downstream decisions, including planning and prioritization. This strengthens the argument that requirements should not remain as isolated documentation artifacts but should actively guide execution and project control.

In addition to scholarly approaches, several existing products and services provide practical support for software planning and project coordination. Tools such as Jira, Azure DevOps, Trello, Asana, and ClickUp are widely used to manage backlogs, tasks, sprint boards, assignments, and progress tracking. These platforms offer useful features for issue tracking, task distribution, team collaboration, and schedule visibility. Some tools also integrate with documentation systems such as Confluence or development repositories, allowing teams to maintain project records more effectively. However, these systems are largely task-centric rather than requirement-centric. In most cases, requirements must first be manually converted into epics, user stories, tasks, and timelines before project planning can begin. As a result, the link between original requirements and project execution is often weak, fragmented, or dependent on manual effort.

A key limitation of both existing research and current project management tools is the lack of an integrated requirement-driven project management mechanism. Prior studies have focused on individual problems such as prioritization [1], [2], traceability [3], [5], [6], estimation [4], [12], change impact [7]–[10], or resource scheduling [13], but they rarely combine these functions into a unified workflow. Existing commercial systems support execution management, but they do not automatically transform prioritized requirements into execution plans, time estimates, resource assignments, and dynamic project adjustments. They also provide limited requirement-level visibility when tracking progress, delays, bottlenecks, and change consequences.

Therefore, the literature reveals a clear research gap: there is limited support for a practical end-to-end module that uses prioritized requirements as the basis for project scheduling, time estimation, resource allocation, progress monitoring, and change-aware decision support. This gap justifies the proposed research component, which aims to design a requirement-driven project management module that integrates these capabilities into a single intelligent workflow.

## 1.3 Research Gap

Although software engineering research has produced substantial work on requirements prioritization, requirements traceability, effort estimation, change impact analysis, and project scheduling, these areas are still mostly treated as independent or loosely connected research domains rather than as components of a unified requirement-driven project management process [1]–[15]. This separation creates a practical gap between what is studied in research and what is needed in real software projects, where project managers and development teams must continuously transform evolving requirements into realistic schedules, resource plans, and delivery decisions. Existing literature confirms the importance of each individual area, but there is still limited support for combining them into one integrated and operational workflow [1], [3], [4], [8], [13].

One major gap can be seen in the area of requirements prioritization. Prioritization research has established that ranking requirements is essential because it helps determine implementation order, guides release planning, and supports business value-based decision-making [1], [2]. Achimugu et al. identify prioritization as a major requirements engineering activity used to rank requirements in order of importance for implementation [1]. However, their review also shows that the field is characterized by multiple techniques with varying assumptions, and that practical difficulties remain in choosing or applying a suitable prioritization method across different contexts [1]. Hujainah et al. further highlight ongoing challenges such as scalability, stakeholder coordination, dependency handling, and balancing business and technical concerns [2]. These findings suggest that while prioritization methods can help identify which requirements matter most, they do not sufficiently explain how prioritized requirements should be converted into actionable project execution structures, such as task plans, milestone schedules, and resource assignments [1], [2]. Therefore, prioritization research supports requirement ranking, but not full execution-oriented planning.

A second gap appears in requirements traceability. Existing research clearly supports the importance of traceability in maintaining links between requirements and related artifacts [3], [5], [6], [15]. However, Mucha, Kaufmann, and Riehle show that pre-requirements specification traceability remains underexplored compared with later-stage traceability to code or testing artifacts [3]. Their systematic literature review demonstrates that while traceability is recognized as beneficial, much of the research emphasis is still on documenting or reconstructing links rather than using those links to drive managerial planning and execution control [3]. Yoo et al. show that traceability can be established between functional requirements and architecture elements, while Dai et al. demonstrate that links can also be constructed between requirements and source code [5], [6]. These are valuable technical advances, but they mainly focus on artifact linkage rather than on turning traceability into an active mechanism for task generation, timeline formation, resource assignment, and requirement-level monitoring. In practical terms, even when trace links exist, they often remain passive documentation artifacts rather than direct inputs for project planning and control [3], [5], [6]. Thus, the missing element is not only traceability itself, but the operational use of traceability to support project management decisions directly from requirements.

A third major gap concerns time and effort estimation in dynamic software environments. Early estimation has long been recognized as difficult, particularly in agile settings where complete details may not be available and requirement changes are common [4], [12], [14]. Rivera Ibarra, Borrego, and Palacio confirm that early estimation in agile software development remains a significant research challenge, with different studies using different input artifacts, predictors, and metrics [4]. Their findings indicate that there is no universally established approach for accurately estimating effort in the early stages of software projects [4]. Lavazza, Locoro, and Meli also show that increasing software complexity affects estimation accuracy, making it harder to produce reliable plans when projects grow in size and complexity [12]. Chua, Bernardo, and Verner further explain that requirements changes directly affect estimation effort, suggesting that static estimation methods are not sufficient for evolving software environments [14]. As a result, current estimation approaches are often insufficient for projects in which requirements evolve frequently and where planning must be updated dynamically rather than performed only once at the beginning. What is missing, therefore, is a requirement-aware estimation mechanism that continuously translates requirement properties such as complexity, priority, and dependency into realistic effort and duration values [4], [12], [14].

Another critical research gap lies in change impact analysis and requirement evolution management. Modern software systems operate in dynamic environments where requirements change continuously, and change requests often affect multiple related requirements and downstream implementation artifacts [7]–[11], [14]. Goknil, Kurtev, and van den Berg explicitly note that a single requirement rarely exists in isolation and that requirement changes may force engineers to manually analyze many related requirements and architectural elements [8]. Their rule-based approach improves the identification of impacted elements, but it still mainly addresses technical impact rather than complete managerial replanning [8]. Hussain et al. show that requirement changes are often handled informally in real-world projects, which reduces visibility and weakens project control [7]. Koulecar and Ghimire propose a structured agile requirement change management model, while Fatima et al. introduce a requirement change prediction model to anticipate change-related risks [9], [10]. These are important contributions, yet they still do not fully provide an integrated project-level mechanism that recalculates schedules, workload distributions, and delivery forecasts directly from requirement changes in real time [7]–[10]. In other words, the literature supports change analysis, but not a fully integrated change-aware project management workflow.

This limitation becomes even more significant when considering the realities of project execution. Requirement changes are not exceptional events; they are normal characteristics of software development, especially in agile and evolving business environments [7], [9], [10]. Therefore, methods that only document change or analyze technical impact without linking that information to schedule and resource decisions are not sufficient for modern project environments [8], [11], [14]. A key missing capability is the ability to convert requirement changes into updated resource plans, revised task timelines, and early risk warnings. This missing capability provides strong justification for research into a project management module that treats requirement change as a direct planning signal rather than a separate documentation issue [7]–[10].

There is also an important gap in resource allocation and project scheduling. Many existing software project management practices allocate analysts, developers, testers, and other roles based on manually defined tasks or sprint items rather than on the underlying requirements that generated those tasks. This weakens alignment between business needs and project execution. Isah and Kim demonstrate that resource-constrained project scheduling improves when schedule risk analysis and multi-skilled resource scheduling are considered together [13]. Their findings support the idea that better schedules require joint consideration of workload, uncertainty, and available skills [13]. However, even these approaches do not fully connect scheduling decisions to prioritized and evolving requirements. Existing models may optimize schedules mathematically, but they do not usually begin from validated requirements as the primary planning units [13]. Therefore, what is still missing is a way to allocate resources and balance workloads based on requirement effort, requirement priority, and requirement dependency relationships, while recalculating allocations whenever project requirements change [4], [12], [13].

A further limitation exists in existing tools and services used in software project management. Platforms such as Jira, Azure DevOps, Trello, Asana, and similar systems are highly valuable for issue tracking, sprint planning, backlog handling, and team coordination. However, these products are fundamentally task-centric rather than requirement-centric. In most cases, teams must manually convert raw requirements into user stories, tasks, backlog items, and boards before planning and tracking can begin. This manual transformation introduces fragmentation, reduces traceability, and creates the risk that original requirement intent is weakened during execution. Although such tools provide strong support for task monitoring and collaboration, they generally do not generate execution plans directly from prioritized requirements, nor do they automatically estimate project timelines, assign resources from requirement attributes, or dynamically reschedule work when requirements change. Consequently, even widely used project management systems do not fully close the gap between requirements engineering and project execution management.

Taken together, the literature shows a clear and evidence-based research gap. Existing studies provide valuable insights into prioritization, traceability, early estimation, and change impact analysis, but they do not sufficiently support a single integrated mechanism that uses prioritized requirements as the basis for end-to-end project planning and control [1]–[15]. Prioritization studies explain which requirements should receive attention, but not how they should drive execution planning [1], [2]. Traceability studies explain how requirements can be linked to other artifacts, but not how those links should actively support resource and scheduling decisions [3], [5], [6], [15]. Estimation studies recognize uncertainty and complexity, but do not consistently ground planning in requirement-level intelligence [4], [12], [14]. Change impact studies show what may be affected by evolving requirements, but they do not fully automate the managerial response in terms of updated timelines, workload balancing, and schedule control [7]–[11]. Scheduling research supports better allocation under constraints, yet it still lacks a requirement-centric foundation [13].

# 2. OBJECTIVE

## 2.1 Main Objective

To design, implement, and evaluate a requirement-driven project management module that uses prioritized software requirements to improve project planning, effort estimation, resource allocation, progress visibility, and change-aware schedule control through an integrated and intelligent execution management approach.

## 2.2 Specific Objectives

To achieve the main objective of this research, the following specific objectives are proposed:

1. To design and implement a requirement-to-execution mapping mechanism that links prioritized software requirements with project tasks, milestones, and responsible roles while maintaining traceability across planning and execution artifacts [3], [5], [6].

This objective is aligned with the research problem because existing studies show that traceability is important, but current approaches do not sufficiently use requirement links as direct inputs for project execution planning and control [3], [5], [6]. It is measurable through the successful creation of requirement-task mappings and the completeness of trace links generated by the module.

2. To develop a requirement-based time estimation mechanism that calculates effort and duration using requirement complexity, priority, and dependency information [4], [12], [14].

This objective is aligned with the identified research problem because software effort estimation remains difficult in dynamic environments, and current methods do not consistently integrate requirement-level intelligence into estimation [4], [12], [14]. It is measurable through the production of estimated effort and time values for mapped requirements and by comparing estimation consistency across different requirement scenarios.

3. To implement an intelligent resource allocation and workload distribution mechanism that assigns project roles based on requirement effort, skill suitability, and resource availability [4], [13].

This objective addresses the problem that current project planning practices often allocate resources based on manually created tasks rather than the originating requirements. It is measurable through workload allocation outputs, distribution balance across team roles, and the module’s ability to identify over-allocation or under-utilization conditions [13].

4. To develop a real-time requirement-level progress monitoring function that tracks implementation status, identifies delays, and detects blocked or bottlenecked requirement-driven tasks during project execution [3], [5], [7].

This objective is aligned with the research problem because current tools mainly provide task-level visibility and do not adequately support requirement-level execution tracking. It is measurable through progress indicators, status updates, and detection of delayed or blocked requirement-linked activities.

5. To implement a change impact analysis mechanism that evaluates how requirement changes affect project timelines, assigned resources, and workload forecasts, and automatically generates updated execution plans [7]–[10], [14].

This objective directly addresses the problem that requirement changes are common in software projects, yet existing approaches do not fully support dynamic project-level replanning [7]–[10]. It is measurable through the module’s ability to detect impacted planning elements and produce revised schedules and workload outputs after simulated requirement changes.

6. To evaluate the effectiveness of the proposed requirement-driven project management module using predefined project scenarios and performance criteria such as mapping accuracy, estimation consistency, workload balance, progress visibility, and change-response quality [1], [4], [8], [13].

This objective ensures that the research is not only design-oriented but also evidence-based and testable. It is measurable because the module will be assessed against clear output-based criteria derived from the identified research problem and supported by prior literature [1], [4], [13].

# 3. METHODOLOGY

## 3.1 Research Approach

This study will adopt a Design Science Research (DSR) approach because the main purpose of the research is to design, develop, and evaluate a practical software artifact that addresses an identified problem in software project management. The problem established in the earlier chapters is the lack of an integrated mechanism that converts prioritized requirements into project execution decisions such as time planning, resource allocation, progress monitoring, and change-aware replanning [1], [3], [4], [8], [13]. Since the proposed study aims to create a novel requirement-driven project management module rather than only observe or explain an existing phenomenon, a design-oriented research approach is more suitable than a purely descriptive or survey-based method.

Design Science Research is appropriate because it supports the construction of an artifact intended to solve a real-world problem while also contributing knowledge to the research domain. In this study, the artifact is the requirement-driven project management module, which will use prioritized requirements as its primary input and generate execution-oriented outputs such as task mappings, effort estimates, resource allocations, progress indicators, and updated schedules after requirement changes. This approach is justified by the literature, which shows that current work in prioritization, traceability, estimation, and scheduling remains fragmented, thereby creating the need for an integrated and practically usable solution [1]–[15].

The research will follow the common DSR cycle of:

- Problem identification and motivation

- Definition of objectives for the solution

- Design and development of the artifact

- Demonstration of the artifact in project scenarios

- Evaluation of artifact performance

- Communication of findings

This approach is suitable because it allows the study to move from theoretical research gaps to the implementation and assessment of a functioning module. It also aligns with the practical nature of your component, which is intended not only to propose ideas but to implement a working requirement-centric planning mechanism [1], [3], [4], [13].

Although the main research approach is Design Science, the evaluation stage will also incorporate an experimental or scenario-based validation perspective. This means that the developed module will be tested using predefined software project scenarios and simulated requirement changes so that its planning outputs can be observed, compared, and assessed using measurable criteria. This hybrid use of artifact design and controlled evaluation is appropriate because it enables both innovation and empirical validation within the scope of the research [4], [8], [13].

## 3.2 System Design Overview

The proposed module will operate as a requirement-driven decision-support component within the wider research system. Its main purpose is to convert prioritized software requirements into project management outputs that can support planning and control activities throughout the project lifecycle. The module will begin with a set of validated and prioritized requirements and then process them through several interconnected functions:

- requirement-to-execution mapping,

- time and effort estimation,

- resource allocation,

- requirement-level progress monitoring,

- change impact analysis,

- and dynamic schedule/workload recalculation.

This design is based on the evidence that prioritization determines implementation importance [1], [2], traceability supports linkage between requirements and other project artifacts [3], [5], [6], estimation is influenced by complexity and uncertainty [4], [12], [14], and project control is heavily affected by evolving requirements and resource constraints [7]–[10], [13]. Therefore, the system architecture of the proposed module is intentionally designed to integrate these functions rather than treating them as separate tasks.

At a high level, the module workflow will be as follows:

Figure 1 - Module Diagram

This architecture reflects the research novelty, since it places requirements at the center of project planning and control rather than treating them only as documentation or backlog inputs.

## 3.3 Technical Methods and Algorithms

To implement the proposed component, a set of technical methods will be used to operationalize each research objective.

### 3.3.1 Requirement-to-Execution Mapping

The first method will be a rule-based mapping mechanism that converts each prioritized requirement into one or more project execution units such as tasks, milestones, and responsible roles. This mapping will preserve traceability by keeping explicit links between the original requirement and the derived planning elements. The decision to use trace-based mapping is supported by research emphasizing the importance of pre-requirements traceability and downstream linkage between requirements and development artifacts [3], [5], [6].

The mapping logic may use requirement attributes such as:

- requirement ID,

- requirement type,

- priority level,

- dependency relationships,

- estimated complexity,

- and responsible stakeholder or team role.

A simple example is:

- a high-priority and high-complexity requirement may be mapped into multiple tasks and a milestone,

- a low-complexity standalone requirement may map into a single task with fewer allocated resources.

A rule-based method is suitable because it is transparent, explainable, and practical within the scope of this research. It also makes it easier to justify decisions during evaluation and supports future enhancement into machine learning–based mapping if needed.

### 3.3.2 Requirement-Based Time Estimation

The second technical method will be a weighted scoring model for time estimation. This model will assign an estimated effort or duration value to each mapped requirement-driven task based on a combination of requirement attributes such as:

- complexity,

- priority,

- number of dependencies,

- expected risk level,

- and change sensitivity.

This decision is supported by the literature showing that effort estimation is influenced by project complexity and that early estimation remains a challenge in software engineering [4], [12], [14]. A weighted model is suitable for this study because it allows measurable and explainable estimation outputs without requiring very large historical datasets.

An example formula may be:

Estimated Effort = (Complexity Weight × C) + (Dependency Weight × D) + (Priority Weight×P) + (Risk Weight × R)

where:

- C represents complexity score,

- D represents dependency score,

- P represents priority score,

- R represents risk score.

These scores can be normalized into scales such as 1–5 or 1–10 depending on implementation requirements. This model provides a practical way to generate realistic duration estimates while remaining interpretable and easy to validate.

### 3.3.3 Resource Allocation and Workload Distribution

For resource allocation, the module will use a constraint-aware allocation logic that assigns project roles based on:

- effort estimate,

- role suitability,

- resource availability,

- and current workload.

This is justified by scheduling research showing that effective project planning requires attention to uncertainty, skill availability, and constrained resources [13]. Each resource will be represented by attributes such as:

- role type,

- maximum capacity,

- current workload,

- and availability window.

The allocation method will attempt to:

- match work to the most suitable role,

- avoid overallocation,

- reduce idle capacity,

- and maintain balanced distribution across team members.

A simple heuristic algorithm can be used, such as:

- sort tasks by priority and effort,

- assign each task to the most suitable available resource,

- check capacity thresholds,

- reassign if overload is detected.

A heuristic approach is appropriate because it is practical, computationally manageable, and sufficient for the scale of this research. It also supports dynamic recalculation when requirement changes occur.

### 3.3.4 Real-Time Progress Monitoring

For progress monitoring, the module will implement a requirement-level tracking mechanism that monitors the execution state of each mapped requirement. Possible status values may include:

- Not Started,

- In Progress,

- Completed,

- Blocked,

- Delayed.

This requirement-level monitoring approach is motivated by traceability literature and by the limitation that many current tools focus mainly on task-level visibility rather than requirement-level project control [3], [5], [7]. Since each requirement remains linked to its derived tasks, progress updates at the task level can be rolled up into requirement-level progress indicators.

A simple monitoring formula may be used, such as:

Requirement Progress (%) = (Completed Derived Tasks / Total Derived Tasks) × 100

This enables the system to detect bottlenecks and delayed requirements early and present more meaningful execution visibility to project managers.

### 3.3.5 Change Impact Analysis

The change impact analysis component will use a rule-based propagation mechanism to determine how changes in requirements affect existing project plans. This choice is strongly supported by prior work in requirement change analysis and architectural impact propagation [7]–[10]. When a requirement is modified, added, removed, or reprioritized, the system will examine:

- dependent requirements,

- mapped tasks,

- affected milestones,

- assigned resources,

- and estimated timelines.

The change impact process will include:

- identify the changed requirement,

- locate all trace-linked tasks and dependencies,

- recalculate effort and affected workload,

- detect schedule conflicts or overload,

- generate updated plan outputs.

This technique is appropriate because it allows the study to operationalize the literature’s argument that requirement changes must be handled systematically and not informally [7], [8], [9], [10].

### 3.3.6 Decision-Support Intelligence

To support project control decisions, the module will include a rule-based alert and recommendation layer. This will automatically detect planning risks such as:

- overloaded resources,

- delayed high-priority requirements,

- schedule conflicts,

- excessive dependency chains,

- repeated changes affecting the same requirement.

This function is justified by the identified research gap, where existing studies provide isolated analyses but do not fully support integrated managerial response [1], [4], [8], [13]. The module will therefore not only calculate project data but also interpret it into actionable signals for better decision-making.

## 3.4 Tools and Platforms with Justification

The implementation of the proposed module will require an appropriate software development stack that supports logic development, data handling, interface construction, and testing.

### Programming Language

Python is a suitable choice for the backend implementation because it supports rapid development, clear algorithm implementation, and strong support for rule-based logic, data processing, and prototyping. It is especially appropriate for research systems because estimation models, heuristics, and evaluation scripts can be implemented quickly and clearly.

### Framework

A lightweight backend framework such as Flask or FastAPI can be used to expose the module functions and support interaction with other project components. These frameworks are appropriate for modular research systems because they are simple, flexible, and easy to integrate.

### Database

A database such as MySQL, PostgreSQL, or SQLite can be used to store:

- requirements,

- mappings,

- estimates,

- resource records,

- progress states,

- and change logs.

A relational database is justified because the project depends heavily on structured relationships between requirements, tasks, resources, and schedules.

### Frontend / Visualization

A basic interface can be developed using React, HTML/CSS/JavaScript, or a dashboard framework to display:

- requirement mappings,

- estimated timelines,

- resource allocations,

- monitoring indicators,

- and change impact results.

Visualization is important because the module’s value lies not only in calculation but also in decision support and managerial visibility.

### Development and Collaboration Tools

Tools such as GitHub can be used for version control, while Draw.io, Lucidchart, or Figma can be used to design system diagrams, workflows, and interface prototypes. These are justified because they support organized development and clear documentation of the research artifact.

### Why these tools are suitable

These platforms are suitable because they:

- support rapid prototype development,

- are well suited to algorithmic and rule-based implementation,

- allow structured storage of traceability and planning data,

- and provide sufficient flexibility for integrating project management logic into a research artifact.

## 3.5 Data Collection and Ethical Considerations

This study will primarily use secondary, simulated, and scenario-based project data rather than sensitive industrial project datasets. The choice of simulated data is appropriate because the goal is to test the functionality and usefulness of the module under controlled conditions while avoiding confidentiality issues often associated with real project requirements and internal planning data.

The data used for implementation and evaluation may include:

- sample software requirements,

- requirement priorities,

- dependency structures,

- estimated complexity levels,

- hypothetical team roles and capacities,

- simulated task states,

- and sample requirement change scenarios.

These data will be created based on realistic software project conditions and informed by the research problem and literature [1] – [15]. Scenario-based data collection is suitable for this study because it allows the researcher to:

- control input conditions,

- reproduce tests consistently,

- and evaluate specific behaviors such as overload detection or schedule recalculation.

From an ethical perspective, this approach minimizes risk because it does not require the use of personal, medical, or confidential organizational data. If any real project examples are referenced for inspiration, they will be anonymized and simplified so that no sensitive information can be identified. The study will ensure that:

- no personal data are stored unnecessarily,

- no proprietary organizational requirements are disclosed,

- and no participant is exposed to harm.

If human feedback is collected during validation, such as supervisor or expert review of system outputs, informed consent should be obtained, and the purpose of the evaluation should be clearly explained. However, if the evaluation relies only on simulated case scenarios and researcher-controlled outputs, formal human-subject risk remains minimal.

## 3.6 Validation Strategy

The proposed artifact will be validated using a scenario-based evaluation strategy. This means that the developed module will be tested using multiple predefined project cases that represent realistic software development conditions. These scenarios will include variations such as:

- different requirement priorities,

- different complexity levels,

- changing dependencies,

- limited resource availability,

- and requirement modifications during execution.

This validation approach is suitable because the module is intended to respond dynamically to changing project conditions, and such behavior can be best observed through controlled project scenarios [4], [8], [13]. The scenarios will demonstrate whether the module can:

- correctly map requirements into execution units,

- generate reasonable time estimates,

- allocate resources effectively,

- track progress meaningfully,

- and recalculate plans when requirements change.

The validation will include both functional validation and performance-oriented validation.

### Functional Validation

Functional validation will confirm whether each feature of the module works as intended. For example:

- whether a requirement is correctly mapped to tasks,

- whether trace links are maintained,

- whether changed requirements trigger recalculation,

- whether overloaded resources are detected.

### Performance-Oriented Validation

Performance-oriented validation will assess how well the module performs relative to its intended objectives. Since this is a research prototype, performance here does not only mean speed; it also includes planning quality, consistency, and usefulness.

## 3.7 Performance Metrics

The following metrics can be used to evaluate the proposed module:

### 1. Requirement-to-Execution Mapping Accuracy

This metric evaluates how correctly and completely the system maps requirements into tasks, milestones, and responsible roles.

Possible measure:

Mapping Accuracy=Correctly Mapped RequirementsTotal Requirements×100

This metric is important because traceability and mapping are central to the proposed contribution [3], [5], [6].

### 2. Estimation Consistency

This metric evaluates whether similar requirement profiles produce logically consistent effort and duration estimates.

Possible measure:
comparison of estimated values across repeated or similar scenarios.

This is supported by estimation literature showing that consistency and realism are important planning qualities [4], [12], [14].

### 3. Workload Balance Score

This metric evaluates how evenly work is distributed across resources.

Possible measure:
difference between maximum and minimum assigned workloads, or percentage of overloaded resources.

This aligns with scheduling research on resource-constrained planning [13].

### 4. Progress Visibility Rate

This measures how effectively the module represents requirement-level execution status and identifies blocked or delayed work.

Possible measure:
percentage of requirements with valid monitoring states and detected bottleneck flags.

This supports the research objective of requirement-level monitoring [3], [5], [7].

### 5. Change Response Accuracy

This metric evaluates whether the module correctly identifies affected planning elements after a requirement change and produces appropriate updated plans.

Possible measure:

Change Response Accuracy=Correctly Updated Planning ElementsTotal Affected Elements×100

This is strongly aligned with the literature on requirement change impact [7]–[10].

### 6. Schedule Recalculation Effectiveness

These metric measures whether new schedules generated after changes remain feasible under existing resource and dependency constraints.

This is relevant because the research claims to support dynamic replanning rather than static project planning [8], [13].

### 7. Risk Detection Capability

This measures the module’s ability to identify overload, delay, or conflict situations before they become severe.

Possible measure:
number or percentage of correctly identified risk conditions in predefined scenarios.

This is important because one novelty of the module is integrated decision-support intelligence [1], [4], [13].

## 3.8 Summary of the Methodology

In summary, this study will use a Design Science Research approach to create and evaluate a requirement-driven project management module that addresses the identified gap between requirements engineering and project execution management [1], [3], [4], [8], [13]. The methodology combines rule-based mapping, weighted estimation, heuristic resource allocation, progress monitoring, and change impact analysis into one integrated workflow. Appropriate development tools and platforms will be selected to support modular implementation, structured data handling, and practical testing. The study will rely mainly on simulated and scenario-based project data, thereby reducing ethical concerns while still enabling meaningful evaluation. Finally, the developed artifact will be validated through functional and performance-oriented assessment using measurable metrics aligned with the research objectives.

# 4. HIGH-LEVEL SYSTEM ARCHITECTURE

## 4.1 Overview of the Proposed Solution and Its Components

The proposed solution is a requirement-driven project management system designed to bridge the gap between requirements engineering and project execution management. The overall system transforms validated and prioritized software requirements into practical project planning and control outputs such as task mappings, effort estimates, resource allocations, progress indicators, and updated schedules. Unlike conventional project management platforms that rely mainly on manually created tasks and boards, the proposed solution places requirements at the center of project execution, allowing planning and control decisions to be driven directly by requirement characteristics and requirement changes.

At a high level, the system consists of the following major components:

- Frontend / User Interface Layer

This layer provides the interface through which users such as project managers, analysts, and development team members interact with the system. It is responsible for displaying requirements, execution mappings, time estimates, workload distribution, progress status, and updated project plans in a clear and manageable form.

- Backend / Core Application Layer

This layer handles business logic, data processing, and coordination between modules. It receives user input and system data, applies the relevant logic, and generates planning and monitoring outputs.

- Requirement-Driven Project Management Module

This is the main individual research component of the proposed system. It acts as the intelligence layer that interprets prioritized requirements and converts them into project management decisions. This module is the core contribution of the study.

- Database and Data Management Layer

This component stores structured system data, including requirement records, traceability mappings, resource data, estimated timelines, monitoring states, and change history.

- Integration and External Support Layer

This layer supports interaction with external data sources or supporting systems, such as version control repositories, project repositories, reporting dashboards, or analytical tools where necessary.

Overall, architecture is designed to ensure that software requirements do not remain as passive documentation artifacts. Instead, they become active planning entities that influence time estimation, scheduling, resource allocation, monitoring, and decision support throughout the project lifecycle.

## 4.2 System diagram of components

Figure 2 - High Level Architecture Diagram

## 4.3 Individual Component and Its Internal Parts

The main individual component in this research is the Requirement-Driven Project Management Module. This module is highlighted in the system architecture because it represents the primary artifact developed in this study and directly addresses the identified research gap.

The module contains the following internal subcomponents:

### 4.3.1 Requirement-to-Execution Mapping

This subcomponent converts prioritized requirements into project execution units such as tasks, milestones, and associated responsibilities. It preserves traceability by linking each execution item back to its original requirement. This is important because it ensures alignment between business needs and implementation activities.

### 4.3.2 Requirement-Based Time Estimation

This part estimates the effort and duration required for each requirement-driven task by analyzing requirement attributes such as complexity, priority, dependency relationships, and risk level. It supports more realistic planning than traditional static task estimation.

### 4.2.3 Intelligent Resource Allocation

This subcomponent assigns appropriate resources such as developers, testers, and analysts based on estimated effort, skill suitability, and current availability. It also helps balance workloads and reduce the risk of both over-allocation and underutilization.

### 4.3.4 Requirement-Level Monitoring

This part tracks progress at the requirement level during project execution. Rather than monitoring only isolated tasks, it provides a broader requirement-centric view by showing which requirements are completed, delayed, blocked, or still in progress.

### 4.3.5 Change Impact Analysis

This subcomponent evaluates the effect of requirement changes on tasks, resources, milestones, and schedules. It identifies which planning elements are impacted and supports the creation of updated execution plans.

### 4.3.6 Decision-Support Logic

Although not always represented as a separate visual block, this internal intelligence function interprets project conditions such as schedule conflicts, delayed requirements, overloaded resources, or repeated changes and generates useful alerts or decision-support outputs for project managers.

These internal parts work together as a single integrated project management mechanism. Their combination is what makes the proposed component novel, because current approaches often treat these functions separately.

## 4.4 Component Interactions

The proposed architecture is designed around continuous interaction between system components. The interaction begins when prioritized requirements are entered into the system through the frontend or imported through the backend layer. These requirements are then stored in the database and passed to the Requirement-Driven Project Management Module for processing.

The Requirement-to-Execution Mapping subcomponent first converts the requirements into execution structures. These outputs are passed to the Time Estimation subcomponent, which calculates effort and duration values. The estimated outputs then move to the Resource Allocation subcomponent, where available resources are assigned according to skill, workload, and project need.

Once execution begins, the Requirement-Level Monitoring function continuously receives status updates from the backend and database. If a requirement changes or a new dependency is introduced, the Change Impact Analysis subcomponent is triggered. It re-evaluates the affected elements and sends updated information back into the estimation, allocation, and planning cycle. Finally, the updated outputs are presented through the frontend as revised schedules, workload forecasts, and project plans.

In summary, the interaction is not linear only once; it is iterative and feedback driven. This allows the system to remain adaptive when requirements evolve during project execution.

## 4.5 Data Flow Explanation

The data flow of the proposed architecture can be explained in a sequence of stages.

Step 1: Requirement Input

The process starts when prioritized requirements are created, uploaded, or approved within the system. These requirements may include information such as requirement ID, priority level, description, complexity, dependency, and status.

Step 2: Storage and Validation

The backend stores the requirements in the database and validates the input to ensure that the data are complete and usable for downstream planning.

Step 3: Requirement Mapping

The stored requirements are sent to the Requirement-to-Execution Mapping function. Here, the system converts each requirement into related tasks, milestones, and responsible roles while preserving traceability links.

Step 4: Estimation

The mapped items are passed to the Time Estimation component, which calculates expected effort and duration values using requirement-level attributes.

Step 5: Resource Assignment

The estimation outputs are then transferred to the Resource Allocation component, where suitable team members or project roles are assigned according to capacity and suitability.

Step 6: Monitoring and Tracking

As work progresses, status updates are recorded in the database and processed by the Requirement-Level Monitoring component. This generates live visibility into requirement progress, delays, blocked work, and bottlenecks.

Step 7: Change Handling

If a requirement changes, the updated requirement is sent to the Change Impact Analysis component. This component identifies affected tasks, milestones, resources, and schedules.

Step 8: Updated Plan Generation

After analyzing the change impact, the system recalculates affected effort values, workloads, and timelines, then produces an updated project plan.

Thus, the data flow is both forward-moving and cyclical. Forward movement supports planning, while cyclical flow supports continuous control and replanning.

## 4.6 Scalability Considerations

Scalability is an important architectural consideration because software project data may increase over time in terms of requirement volume, task count, change history, and user activity. The proposed architecture is designed to support scalability in several ways.

First, the system is modular, meaning that each major function such as mapping, estimation, allocation, and monitoring can operate as a separate logic unit. This improves maintainability and makes it easier to extend or optimize specific functions in the future.

Second, the use of a structured database layer supports the organized storage and retrieval of project data. As the number of requirements and trace links grows, indexing and relational storage can help maintain performance.

Third, the architecture allows future migration to more scalable deployment approaches such as service-based or cloud-supported implementations. For example, if the module needs to support multiple projects at once, the internal functions can later be separated into independent services without changing the overall conceptual design.

Fourth, the frontend can also be scaled by using dashboard-based interfaces that summarize requirement-level information efficiently rather than overloading users with raw data.

Overall, the proposed architecture is suitable not only for a prototype implementation but also for future expansion into a more enterprise-level solution.

## 4.7 Security Considerations

Security is essential because the system may handle project planning data, team allocation records, and sensitive requirement information. Although the research prototype may use simulated or non-confidential data, the architecture is still designed with good security principles in mind.

### 4.7.1 Authentication and Authorization

The system should restrict access through secure login and role-based permissions. For example, project managers may have full control over planning and updates, while team members may only view assigned tasks or update progress states.

### 4.7.2 Secure Data Transmission

Communication between the frontend and backend should be protected using secure protocols such as HTTPS/TLS. This reduces the risk of interception when project data are transmitted.

### 4.7.3 Input Validation

All requirement records, updates, and user-provided data should be validated before processing. This helps prevent inconsistent data, malicious input, or corrupted project records.

### 4.7.4 Database Protection

Stored project data should be protected through secure database configuration, access control, and backup mechanisms. This is important for maintaining integrity and availability.

### 4.7.5 Audit and Change Logging

Since requirement changes directly affect schedules and resources, the system should keep logs of modifications. This improves traceability, accountability, and recovery in case of incorrect updates.

### 4.7.6 Future Security Expansion

If the system is later integrated with external tools such as version control systems or cloud platforms, secure API handling, token-based authentication, and encrypted storage mechanisms should also be considered.

Therefore, even though the proposed implementation is research-focused, security remains a foundational architectural concern.

## 4.8 Summary of the High-Level Architecture

In summary, the proposed high-level system architecture is centered around a Requirement-Driven Project Management Module that transforms prioritized requirements into execution-oriented project management outputs. The architecture includes a frontend layer for user interaction, a backend layer for processing logic, a data layer for structured storage, and an integration layer for external support. The individual component is clearly highlighted through its internal subcomponents: requirement mapping, time estimation, resource allocation, monitoring, and change impact analysis. These subcomponents interact in a continuous cycle that supports both initial planning and adaptive replanning. The architecture is further strengthened by modularity, scalability readiness, and security-focused design principles, making it suitable for both research implementation and future practical enhancement.

# 5. USER REQUIREMENTS

## 5.1 Overview

The proposed requirement-driven project management system is intended to support the planning, execution, and control of software projects by transforming prioritized requirements into actionable project management outputs. In order to define the expected system behavior clearly, it is necessary to identify the main stakeholders and specify both the functional and non-functional requirements of the system.

The user requirements of this system are derived from the research problem, the proposed solution architecture, and the functions of the individual component. Since the system is designed to support requirement-centric project execution, the requirements focus not only on basic data handling but also on planning intelligence, traceability, monitoring, and change responsiveness.

## 5.2 Stakeholder Identification

Several stakeholders are involved in the proposed system because project planning and execution require collaboration among technical and managerial roles. The main stakeholders are as follows:

### 5.2.1 Project Manager

The project manager is one of the primary users of the system. This stakeholder is responsible for reviewing prioritized requirements, monitoring project timelines, assigning resources, identifying risks, and responding to requirement changes. The system should support the project manager with planning visibility, workload information, progress tracking, and updated schedule recommendations.

### 5.2.2 Business Analyst / Requirements Engineer

The business analyst or requirements engineer is responsible for entering, validating, organizing, and prioritizing software requirements. This stakeholder ensures that requirement details such as priority, complexity, and dependencies are accurately recorded so that the project management module can produce meaningful outputs.

### 5.2.3 Development Team Members

This group includes software developers, testers, designers, and other technical staff involved in implementation. These users interact with the system to view assigned work, update task progress, identify blocked items, and track requirement-linked execution status.

### 5.2.4 System Administrator

The system administrator manages technical access, user roles, and system maintenance activities. This stakeholder ensures that authorized users can access the system securely and that project data remain protected and properly maintained.

### 5.2.5 Research Evaluator / Academic Supervisor

Since this is a research-based system, another important stakeholder is the evaluator or academic supervisor who reviews the system outputs, validates the usefulness of the proposed artifact, and assesses whether the system satisfies the intended research objectives.

### 5.2.6 Organization / Software Team

At a broader level, the organization or software project team is also a stakeholder because it benefits from improved planning accuracy, better resource utilization, stronger visibility, and more controlled handling of requirement changes.

## 5.3 Functional Requirements

The functional requirements define what the system must do. These requirements describe the expected behavior of the proposed solution and are aligned with the main objectives and component functions of the research.

### 5.3.1 Requirement Management

FR1. The system shall allow authorized users to create, store, edit, and delete software requirements.

FR2. The system shall allow users to assign attributes to each requirement, including requirement ID, description, priority, complexity, dependency, and status.

FR3. The system shall allow prioritized requirements to be saved and retrieved for project planning purposes.

FR4. The system shall maintain traceability information between requirements and their related planning elements.

### 5.3.2 Requirement-to-Execution Mapping

FR5. The system shall automatically map prioritized requirements into project execution units such as tasks, milestones, and responsible roles.

FR6. The system shall preserve traceability links between each original requirement and its derived tasks or milestones.

FR7. The system shall support the display of requirement-to-task mapping results to users.

### 5.3.3 Time Estimation

FR8. The system shall estimate effort and duration for requirement-driven tasks based on attributes such as complexity, priority, and dependency.

FR9. The system shall allow the system administrator or project manager to configure estimation rules or weights if required.

FR10. The system shall store and display estimated time values for each requirement-linked execution item.

### 5.3.4 Resource Allocation

FR11. The system shall assign appropriate project roles or team members to tasks based on estimated effort, availability, and suitability.

FR12. The system shall identify over-allocation and under-utilization conditions during resource assignment.

FR13. The system shall support workload balancing across available resources.

FR14. The system shall display assigned resources and workload information for each planned task.

### 5.3.5 Progress Monitoring

FR15. The system shall allow project team members to update execution status for assigned tasks.

FR16. The system shall track progress at the requirement level using linked task progress information.

FR17. The system shall identify and display delayed, blocked, or bottlenecked requirement-driven work items.

FR18. The system shall provide project managers with progress summaries and requirement-level monitoring views.

### 5.3.6 Change Impact Analysis

FR19. The system shall detect changes made to requirements, including modified priority, complexity, dependency, or scope.

FR20. The system shall identify affected tasks, resources, and schedules when a requirement change occurs.

FR21. The system shall recalculate effort, workload, and timeline values after requirement changes.

FR22. The system shall generate an updated project plan after change impact analysis is completed.

### 5.3.7 Decision Support and Reporting

FR23. The system shall detect scheduling conflicts, delayed high-priority requirements, and overloaded resources.

FR24. The system shall provide alerts or recommendations to support project management decisions.

FR25. The system shall generate views or reports showing requirement mappings, time estimates, resource allocations, progress status, and updated project plans.

FR26. The system shall allow authorized users to review historical changes and planning updates.

### 5.3.8 User and Access Management

FR27. The system shall allow secure user login for authorized stakeholders.

FR28. The system shall support role-based access control for project managers, analysts, team members, and administrators.

FR29. The system shall restrict sensitive functions such as deletion, configuration, and administrative updates to authorized roles only.

## 5.4 Non-Functional Requirements

Non-functional requirements define the quality characteristics of the system. These requirements specify how the system should perform and the standards it should maintain while executing its functions.

### 5.4.1 Security Requirements

NFR1. The system shall provide secure authentication for all authorized users.

NFR2. The system shall enforce role-based access control to protect sensitive project and planning information.

NFR3. The system shall validate all user inputs before processing or storing data.

NFR4. The system shall maintain secure communication between frontend and backend components using secure protocols where applicable.

NFR5. The system shall record requirement changes and important planning updates in logs for accountability and traceability.

### 5.4.2 Performance Requirements

NFR6. The system shall generate requirement mapping, estimation, and allocation results within an acceptable response time for normal project datasets.

NFR7. The system shall support efficient retrieval of requirement, task, and progress information without significant delay.

NFR8. The system shall handle multiple requirement records, mappings, and updates without major degradation of performance.

### 5.4.3 Usability Requirements

NFR9. The system shall provide a clear and user-friendly interface for project managers, analysts, and team members.

NFR10. The system shall present planning outputs such as time estimates, workload distributions, and progress indicators in an understandable format.

NFR11. The system shall minimize complexity in user interactions so that stakeholders can perform core actions with minimal training.

NFR12. The system shall use clear labels, status indicators, and dashboards to improve visibility and ease of use.

### 5.4.4 Reliability Requirements

NFR13. The system shall maintain consistent traceability links between requirements and execution elements during system operations.

NFR14. The system shall preserve stored project data accurately without unintended loss or corruption.

NFR15. The system shall continue to provide valid planning outputs after repeated requirement updates and recalculations.

### 5.4.5 Scalability Requirements

NFR16. The system shall be able to handle increasing numbers of requirements, tasks, users, and change records as project size grows.

NFR17. The system architecture shall support future extension to multiple project environments if needed.

### 5.4.6 Maintainability Requirements

NFR18. The system shall be modular so that estimation logic, mapping rules, and monitoring functions can be updated independently.

NFR19. The system shall allow future enhancement of algorithms and planning logic without redesigning the full architecture.

### 5.4.7 Compatibility Requirements

NFR20. The system shall be capable of integration with supporting development or reporting tools if required in future extensions.

NFR21. The system shall support standard web-based access through commonly used browsers and devices.

## 5.5 Summary of User Requirements

In summary, the proposed system must satisfy the needs of multiple stakeholders including project managers, business analysts, development team members, administrators, and evaluators. The functional requirements focus on managing requirements, converting them into execution plans, estimating time, allocating resources, monitoring progress, and responding to requirement changes. The non-functional requirements ensure that the system is secure, usable, reliable, scalable, and maintainable. Together, these user requirements provide a clear foundation for system design, implementation, and evaluation.

# Commercialization Plan

## 6.1 Overview

The proposed requirement-driven project management system has strong commercialization potential as a low-cost Software-as-a-Service (SaaS) and custom deployment solution for Sri Lankan software startups, SMEs, university-led development teams, and small to medium-sized IT organizations. This is commercially relevant because the SME sector plays a major role in Sri Lanka’s economy. According to the Asian Development Bank (ADB), SMEs represent 99% of all enterprises in Sri Lanka and contribute about 52% of GDP. At the same time, digital adoption among MSMEs is still not fully mature, and ADB has reported that only around 30% of MSMEs in Sri Lanka are classified as high ICT-using. This indicates a practical market opportunity for affordable, easy-to-adopt digital project management solutions.

The product will be positioned as an affordable requirement-centric planning and control system that helps organizations convert prioritized requirements into execution plans, time estimates, resource allocations, monitoring dashboards, and updated project plans after requirement changes. This positioning is particularly suitable for Sri Lankan organizations that currently depend on spreadsheets, generic task boards, or expensive foreign project tools. In addition, the cost of some foreign digital services has become more significant in Sri Lanka due to the 18% VAT on applicable services supplied by non-resident providers through electronic platforms, effective from 01 October 2025. This further strengthens the case for an affordable locally positioned alternative.

## 6.2 Target Market and Customer Persona

### Target Market

The initial target market of the proposed system will include:

- Sri Lankan software startups

- Small and medium-sized IT companies

- Digital product teams

- University and academic project groups

- SMEs adopting digital systems with small internal or outsourced development teams

- Business analysis and project management consultancy

This target market is realistic because SMEs dominate the Sri Lankan business landscape, while digital maturity among many smaller businesses remains uneven. Therefore, a lower-cost and simpler local software planning solution can attract organizations that are not ready to purchase high-cost enterprise software.

### Customer Persona 1

Name: Nuwan Perera

Role: Project Manager / Business Analyst.

Organization Type: Small software company in Colombo
Team Size: 8–20 members

Pain Points:

- Requirements and project plans are managed separately

- Time estimation is inconsistent

- Resource allocation is mostly manual

- Requirement changes affect deadlines unexpectedly

- Existing foreign tools are expensive or too complex

Buying Motivation:

Nuwan needs an affordable local solution that transforms requirements into project plans with minimum manual work.

### Customer Persona 2

Name: Sanduni Fernando

Role: Startup Founder / Product Owner

Organization Type: Early-stage startup

Team Size: 5–10 members

Pain Points:

- Very limited operating budget

- No dedicated PMO or senior project planner

- Uses spreadsheets and informal communication for coordination

- Needs visibility without enterprise software overhead

Buying Motivation:

Sanduni wants a lightweight monthly plan in Sri Lankan rupees that supports planning, monitoring, and change-aware decision-making.

## 6.3 Value Proposition

The proposed system offers the following value proposition:

“An affordable Sri Lanka-friendly requirement-driven project management solution that transforms prioritized requirements into execution plans, time estimates, resource allocations, progress monitoring, and updated project plans.”

Its value proposition can be summarized in five main areas:

- Requirement-centric planning

Unlike most common tools that begin with manually created tasks, this system begins directly from prioritized requirements and preserves traceability throughout the project lifecycle.

- Better time and resource visibility

The system helps teams estimate effort, assign resources, and detect overload or delays early.

- Change-aware planning

When requirements change, the system performs impact analysis and generates an updated execution plan.

- Affordable local pricing

The system is designed for Sri Lankan budget realities and can be sold in LKR rather than expensive foreign-currency subscriptions.

- Simpler adoption for SMEs and startups

It is intended for organizations that need practical planning support but may not have mature project management offices or large software budgets.

## 6.4 Revenue Model

A hybrid revenue model is the most suitable commercialization strategy for this project.

### 1. Monthly SaaS Subscription

Organizations pay a monthly fee based on team size and included features.

### 2. One-Time Setup / Onboarding Fee

Customers that need data setup, training, or initial customization can pay a one-time onboarding fee.

### 3. Custom Deployment Fee

For organizations requiring additional reports, branding, dedicated hosting, or workflow customization.

### 4. Annual Maintenance / Support Fee

For custom clients that need ongoing support, maintenance, and minor updates.

### 5. Academic / Student Plan

A lower-cost version can be introduced for universities and student project teams to support adoption and awareness.

This model is practical because it combines recurring monthly income with high-value implementation services, which is suitable for a small-budget Sri Lankan launch.

## 6.5 Cost Estimation

A lean startup cost model is appropriate for this project because the product can initially be launched as a lightweight research-to-market prototype.

### A. Initial Setup Cost Estimate

Table 1 - Initial Setup Cost

| Cost Item | Estimated Value (LKR) |
| --- | --- |
| Domain registration and branding | 15,000 |
| UI mockups / design tools / templates | 10,000 |
| Initial cloud hosting and database setup | 25,000 |
| Development of tools / testing / miscellaneous services | 20,000 |
| Demo materials and promotional preparation | 15,000 |
| Registration / admin / contingency | 25,000 |
| Total Initial Setup Cost | 110,000 |

These values are realistic for a small-budget launch. For example, DigitalOcean publicly states that its basic Droplet pricing starts from $4 per month, making low-cost prototype hosting feasible [4].

### B. Estimated Monthly Operating Cost

Table 2 - Estimated Monthly Cost

| Monthly Cost Item | Estimated Value (LKR) |
| --- | --- |
| Hosting, database, backups | 8,000 |
| Domain, email, and basic online services | 5,000 |
| Internet, support, and operational expenses | 7,000 |
| Digital marketing and demos | 10,000 |
| Maintenance contingency | 10,000 |
| Total Monthly Operating Cost | 40,000 |

This monthly estimate is suitable for a lean commercialization phase, where the main objective is early customer acquisition rather than large-scale market expansion.

### C. Optional Human Resource Cost

If part-time technical support or development help is needed after launch, a realistic small-budget allocation would be around:

Table 3 - Optional Human Resource Cost

| Role | Estimated Monthly Value (LKR) |
| --- | --- |
| Part-time junior developer / support assistant | 60,000 – 100,000 |

This is a practical early-stage estimate for a small Sri Lankan startup operation and is lower than the cost of hiring full-time corporate-level staff.

## 6.6 Pricing Strategy

A penetration pricing strategy is recommended for the initial commercialization phase. This means the product will enter the market at relatively affordable prices to encourage adoption by startups, SMEs, and academic teams.

### Proposed SaaS Plans

Table 4 - Proposed SaaS plan

| Plan | Target Users | Monthly Price (LKR) |
| --- | --- | --- |
| Starter | 1–5 users | 4,500 |
| Team | 6–15 users | 9,500 |
| Growth | 16–30 users | 18,000 |
| Academic | student / research teams | 2,500 |
| Enterprise Lite | custom SME deployment | 35,000+ |

### One-Time Service Pricing

Table 5 - One - Time Service Pricing

| Service | Price (LKR) |
| --- | --- |
| Basic onboarding and setup | 15,000 |
| Custom dashboard / report setup | 20,000 – 40,000 |
| Dedicated / private deployment | 75,000 – 150,000 |
| Staff training session | 10,000 – 20,000 |

### Annual Discount Strategy

To encourage longer subscriptions, the system can offer two months free on annual payment.

Example:

- Team Plan monthly total = 9,500 × 12 = 114,000 LKR

- Annual discounted offer = 95,000 LKR

This pricing strategy is suitable because it fits the budgets of Sri Lankan SMEs while remaining commercially sustainable. It also becomes more attractive in comparison with imported digital services whose effective local cost may rise due to VAT and foreign-currency pricing [3].

## 6.7 Revenue Projection Example

A realistic small-scale first-year launch projection can be:

- 10 Starter customers × 4,500 = 45,000 LKR/month

- 5 Team customers × 9,500 = 47,500 LKR/month

- 2 Growth of customers = 18,000 = 36,000 LKR/month

- 2 onboarding projects per month × 15,000 = 30,000 LKR/month

### Estimated Monthly Revenue

158,500 LKR

### Estimated Monthly Operating Cost

40,000 LKR

### Estimated Monthly Gross Operating Surplus

118,500 LKR

This projection is for a low-cost local SaaS product because the target customer base is broad and the initial fixed infrastructure burden is relatively low.

## 6.8 Competitive Advantage

The proposed system has several competitive advantages in the Sri Lankan market.

### 1. Requirement-Centric Design

Most popular project tools are task centric. This product starts with requirements and maintains planning traceability throughout execution.

- Local Pricing in LKR

Pricing in Sri Lankan rupees reduces cost uncertainty for local customers.

- Lower Entry Barrier

The system is designed for smaller teams that do not need enterprise-scale complexity.

- Change-Aware Replanning

The system offers requirement change impact analysis and updated project planning instead of only static task tracking.

- Local Support and Customization

Sri Lankan customers often value direct communication, onboarding help, and context-specific customization.

- Better Fit for the SME Economy

Given the strong economic role of SMEs in Sri Lanka and the still-developing level of ICT adoption in many MSMEs, an affordable and practical project-planning solution has a meaningful market fit.

## 6.9 Intellectual Property Considerations

The intellectual property strategy for the proposed system should be practical and cost-effective.

### Copyright Protection

The source code, documentation, interface designs, reports, and architecture models will be automatically protected by copyright once created.

### Trademark Protection

The product name and brand identity can later be registered as a trademark in Sri Lanka if commercialization progresses.

### Proprietary Business Logic

The rule-based logic used for requirement mapping, estimation, resource allocation, and change-aware planning can be maintained as proprietary know-how.

### Licensing Model

The product can be commercialized as follows:

- SaaS subscription licensing

- custom deployment agreements

- academic or limited non-commercial licensing

### Confidentiality Protection

If client requirement data or project records are used in real deployments, service agreements should include confidentiality clauses and non-disclosure obligations.

At the early commercialization stage, copyright protection, brand ownership, and confidential internal logic are more realistic than expensive patent registration.

## 6.10 Summary

The proposed system can be commercialized as an affordable SaaS and custom deployment solution for Sri Lankan startups, SMEs, and academic software teams. The market opportunity is supported by the dominant role of SMEs in the Sri Lankan economy and the still-limited digital maturity of many MSMEs. The product’s main strengths are its requirement-centric planning model, local affordability, and ability to support time estimation, resource allocation, monitoring, and change-aware replanning in one workflow. A lean launch model with an initial setup budget of around LKR 110,000 and an estimated monthly operating cost of around LKR 40,000 is realistic for a small-budget Sri Lankan context. With pricing between LKR 4,500 and 18,000 per month, the product can remain accessible to local customers while still generating sustainable revenue. In addition, the rising tax burden on some foreign digital services in Sri Lanka can make locally positioned software offerings more commercially attractive.

# BUDGET AND JUSTIFICATION.

The proposed research will be carried out as a small-budget software research project. The budget is prepared to cover the essential resources needed for development, testing, deployment, and evaluation of the proposed requirement-driven project management module. To reduce costs, the project mainly uses open-source software tools and low-cost cloud services. A mid-range laptop and external backup storage are considered sufficient for implementation in the Sri Lankan academic context.

## 7.1 Budget Table.

Table 6 - Budget Table

| Item | Estimated Cost (LKR) | Justification |
| --- | --- | --- |
| Laptop / Development Machine | 189,000 | Required for coding, testing, documentation, and system demonstration. |
| External Backup Storage | 20,000 | Required to back up source code, reports, diagrams, and datasets. |
| Software Licenses / Tools | 10,000 | Small allowance for optional design, PDF, or productivity tools. Most development tools are open source. |
| Cloud Services | 15,000 | Required for hosting, database, backup, and online system demonstration. |
| Human Effort Cost | 100,000 | Estimated development and research effort for design, coding, testing, and documentation. |
| Miscellaneous Costs | 10,000 | Internet, printing, testing, and minor research-related expenses. |
| Total Estimated Budget | 344,000 |  |

## 7.2 Justification.

The hardware cost is justified because a reliable development machine is essential for implementing and testing the proposed system. A mid-range HP laptop available in the Sri Lankan market at around LKR 189,000 is suitable for this purpose [1]. External backup storage is also necessary to protect important research files, and a portable hard drive is available locally for approximately LKR 20,000.

The software cost is kept low because the project can be developed mainly using free and open-source tools such as Python, Flask, MySQL, SQLite, VS Code, and GitHub. Therefore, only a small allocation is included for optional premium tools used for interface design, PDF editing, or documentation support.

The Cloud service cost is necessary to deploy and demonstrate the prototype online. Low-cost hosting is feasible because DigitalOcean provides entry-level Droplets starting from USD 4 per month [3]. Based on a USD/LKR exchange rate of approximately 311.31, the hosting cost remains affordable within the proposed budget.

The human effort cost is included to represent the estimated value of development work involved in requirement analysis, architecture design, implementation, testing, and report preparation. Even though this is an academic project, including human effort gives a more realistic view of the actual project resource requirement.

The miscellaneous allocation covers small but necessary expenses such as internet usage, printing, testing support, and unforeseen technical needs during the research period.

In conclusion, the proposed budget of LKR 344,000 is realistic and justifiable for a Sri Lankan research project. It covers the minimum essential costs required to successfully design, implement, test, and demonstrate the proposed requirement-driven project management module while maintaining affordability by open-source software and low-cost infrastructure

# WORK BREAKDOWN STRUCTURE (WBS)

Figure 3 - WBS

# GANTT CHART

Figure 4 - Gantt Chart

# REFERENCES LIST

| [1] | A. S. R. I. a. M. N. M. P. Achimugu, "A systematic literature review of software requirements prioritization research," Information and Software Technology, vol. vol. 56, no. no. 6, p. 568–585, 2014. |
| --- | --- |
| [2] | R. A. B. M. A. A. a. K. Z. Z. F. Hujainah, "Software requirements prioritisation: A systematic literature review on significance, stakeholders, techniques and challenges," IEEE Access, vol. 6, p. 71497–71519, 2018. |
| [3] | A. K. a. D. R. J. Mucha, "A systematic literature review of pre-requirements specification traceability," Requirements Engineering vol 29, vol. 29, p. 26, 2024. |
| [4] | G. B. a. R. R. P. J. G. Rivera Ibarra, "Early estimation in agile software development projects: A systematic mapping study," Informatics, vol. 11, no. 4, vol. 11, no. 10.3390/informatics11040081, p. 81, 2024. |
| [5] | H. P. S.-W. L. a. K.-Y. R. I. Yoo, "Building traceability between functional requirements and component architecture elements in embedded software using structured features," Applied Sciences vol 14, vol. 14, no. 10.3390/app142310796, p. 10796, 2024. |
| [6] | L. Y. Y. W. D. J. a. Y. G. P. Dai, "Constructing traceability links between software requirements and source code based on neural networks," Mathematics, vol. 11, vol. 11, no. 10.3390/math11020315, p. 315, 2023. |
| [7] | D. Z. T. C. S. G. M. a. K. B. W. Hussain, "Managing requirements change the informal way: When saying ‘No’ is not an option," Proc. 2016 IEEE 24th International Requirements Engineering Conf. (RE),Beijing, China, no. 10.1109/RE.2016.64, pp. 126-135, 2016. |
| [8] | I. K. a. K. v. d. B. A. Goknil, "A rule-based change impact analysis approach in software architecture for requirements changes," arXiv preprint, vol. arXiv:1608.02757, 2016. |
| [9] | N. K. a. B. Ghimire, "Agile requirement change management model for global software development," arXiv preprint, no. arXiv:2402.14595, 2024. |
| [10] | F. Z. A. A. A. U. S. S. a. A. A. A. R. Fatima, "Requirement change prediction model for small software systems," Computers, vol. 12, vol. 12, no. 8, p. 164, 2023. |
| [11] | Y. L. a. L. O. L. C. Briand, "mpact analysis and change management of UML models," Proc. IEEE Int. Conf. on Software Maintenance (ICSM 2003), pp. 256-265, 2003. |
| [12] | A. L. a. R. M. L. Lavazza, "Software development and maintenance effort estimation using function points and simpler functional measures," Software, vol. 3, vol. 3, no. 4, pp. 442-472, 2024. |
| [13] | M. A. I. a. J. Kim, "Integrating schedule risk analysis with multi-skilled resource scheduling to improve resource-constrained project scheduling problems," Applied Sciences, vol. 11, vol. 11, no. 10.3390/app11020650, p. 650, 2021. |
| [14] | D. V. B. a. J. V. B. B. Chua, "Criteria for estimating effort for requirements changes," European Conf. on Software Process Improvement, Berlin, Germany: Springer, p. 36–46, 2008. |
| [15] | M. H. a. S. Biffl, "A case study on value-based requirements tracing," Proc. 10th European Software Engineering Conf. held jointly with 13th ACM SIGSOFT Int. Symp. on Foundations of Software Engineering (ESEC/FSE-13), pp. 60-69, 2005. |

#### APPENDICES.

##### A.1 Introduction

The following survey instrument is designed to collect feedback from potential users, evaluators, and reviewers of the proposed Requirement-Driven Project Management Module. The purpose of this survey is to assess the usefulness, clarity, efficiency, and practicality of the system in supporting project planning, time estimation, resource allocation, progress monitoring, and change impact analysis.

The survey mainly uses a 5-point Likert scale to measure participant opinions in a structured and quantifiable manner.

Likert Scale

1 – Strongly Disagree
2 – Disagree
3 – Neutral
4 – Agree
5 – Strongly Agree

##### A.2 Participant Information

Participant Category:

- Project Manager

- Business Analyst / Requirements Engineer

- Developer / Tester / Team Member

- Academic Evaluator / Supervisor

- Other: ___________

Years of Experience:

- Less than 1 year

- 1–3 years

- 4–6 years

- 7 years or more

##### A.3 Survey Questions

Section 1 – Requirement Management and Traceability

Q1. The system clearly represents prioritized requirements in a structured and understandable manner.
Q2. The requirement-to-execution mapping is useful for connecting requirements with tasks and milestones.
Q3. The traceability between requirements and project activities is clear and meaningful.
Q4. The system helps reduce the gap between requirements documentation and project execution.

Section 2 – Time Estimation

Q5. The requirement-based time estimation approach appears practical for project planning.
Q6. The use of requirement attributes such as complexity, priority, and dependencies improves effort estimation.
Q7. The estimated durations generated by the system appear realistic and useful.
Q8. The system can support better planning decisions compared to manual estimation methods.

Section 3 – Resource Allocation

Q9. The resource allocation mechanism is useful for assigning suitable team members to tasks.
Q10. The system helps identify workload imbalance effectively.
Q11. The workload distribution generated by the system appears fair and practical.
Q12. The system can support project managers in avoiding overallocation of resources.

Section 4 – Progress Monitoring

Q13. Monitoring project progress at the requirement level is more useful than tracking isolated tasks only.
Q14. The progress indicators provided by the system are clear and understandable.
Q15. The system can help identify delays, blocked tasks, and bottlenecks early.
Q16. Monitoring functionality improves overall visibility of project execution.

Section 5 – Change Impact Analysis

Q17. The change impact analysis feature is useful for understanding the effect of requirement changes.
Q18. The system provides meaningful updates to schedules and workloads after requirement changes.
Q19. The change-aware replanning function can improve project control.
Q20. The system reduces uncertainty when requirements evolve during the project lifecycle.

Section 6 – Usability and Practicality

Q21. The proposed system appears easy to understand and use.
Q22. The interface and outputs are clear enough for practical project management use.
Q23. The system would be useful in a real software project environment.
Q24. The proposed solution is more practical than relying only on spreadsheets or manual planning methods.
Q25. I would consider using a system like this in a real project setting.

##### A.4 Open-Ended Questions

Q26. What do you think is the most useful feature of this proposed system?

Q27. What improvements would you suggest for the requirement-driven project management module?

Q28. Do you think this system is suitable for real-world software project environments? Please explain briefly.

Q29. What challenges do you think users may face when adopting this system?

Q30. Any additional comments or suggestions:

##### A.5 Evaluation Criteria Mapping

The survey questions are aligned with the major research objectives and system features:

- Requirement mapping and traceability → Q1–Q4

- Time estimation → Q5–Q8

- Resource allocation → Q9–Q12

- Progress monitoring → Q13–Q16

- Change impact analysis → Q17–Q20

- Usability and practicality → Q21–Q25

This structure ensures that feedback is collected across all major functions of the proposed module.

##### A.6 Data Analysis Plan

The responses collected through the Likert-scale questions will be analyzed using descriptive statistics such as:

- frequency distribution,

- mean score,

- percentage agreement,

- and overall dimension-wise average.

Open-ended responses will be analyzed using a thematic summary approach, where similar comments and suggestions are grouped into common themes such as usability, usefulness, limitations, and recommended improvements.

This survey instrument is designed to evaluate the effectiveness, usability, and practicality of the proposed requirement-driven project management module. The collected responses will help assess whether the system successfully supports requirement-centric planning, estimation, allocation, monitoring, and change-aware project control. The survey also provides qualitative insights that can guide future improvement of the system.